Detailed Idea Summary

Idea Name: AI-Driven DataOps Optimization

Owner: Thaer Saidi

Core team: Integrations, DataOps, Data Engineering leads

## A. Outcome

Deliverables: 10 AI-assisted DataOps capabilities – test data generation, PII detection/masking, failure explanation, data mapping, self-service analytics, auto-documentation, FinOps optimization, anomaly detection, schema drift handling, code optimization

Definition of Done: AI generates realistic synthetic test data; PII auto-masked before lower environments; failures clustered with actionable root causes; documentation updates when integration logic changes

Who benefits: Delivery (faster testing), Support (faster troubleshooting), Security (compliance), Finance (cost visibility), Management (reduced key-person risk)

Success measures: Test cycle time → 40% reduction (6mo); MTTR → 50% reduction (6mo); Cloud cost anomalies → 90% caught proactively (3mo)

## B. Execution

Approach:

- Phase 1: AI test data + PII masking on pilot

- Phase 2: Failure explanation + anomaly detection

- Phase 3: FinOps + auto-docs

- Phase 4: Business self-service analytics

- Future: Self-healing pipelines once foundations proven

Stakeholders: Integrations, DataOps, Data Engineering, Security, Finance, BI

Dependencies: Existing platforms (Databricks/Fabric), Azure Foundry, Security approval

Risks: Trust in AI outputs (mitigate: human-in-loop initially); Unclear ownership (mitigate: define RACI upfront); Assumption: existing data quality sufficient for AI learning

## C. Investment

Effort: Integration Architect (Sr): 4pw; Data/Cloud Architect (Sr): 8 pw; Data Engineer (Mid-Sr): 12 pw; Security/Compliance (Advisor): 2 pw

Duration: 12–18 weeks (Phase 1–3)

Tooling cost: Azure Foundry (eg. OpenAI) ~€30–500/mo + existing licences

Opportunity cost: Reduced capacity for new integrations during setup; mitigated by phased rollout

## D. Value

Operational: Earlier defect detection; faster incident resolution; automated PII compliance; proactive cloud cost control

Commercial: Pipeline enablement (Yes – packaged AI-DataOps offering); Delivery acceleration (Yes – faster integration, less rework); Differentiation (Yes – AI-native vs. manual)

Time-to-value: Short (1–2 mo) for first capabilities; Medium (3–6 mo) for full suite

## E. Next Step

First milestone: Week 4: AI test data generation live on one pilot pipeline

Decision needed: Approval for Azure Foundry/OpenAI usage and pilot pipeline selection

Missing: Baseline metrics for current test cycle time and MTTR