To: Architecture Board / Steering Committee

From: Integration Architecture Team

Date: January 7, 2026

Subject: Bridging the Dev-Test Gap & Optimizing IFS Data Flows

# 1. Executive Summary

We currently operate a serverless integration architecture using Azure Logic Apps, Azure Functions, and Cosmos DB to handle data flows from IFS and GR. While this architecture is highly scalable for transactional processing, it faces significant friction regarding historical data loads, development environment isolation, and multi-track financial reporting.

This proposal advocates for the introduction of Microsoft Fabric as an analytics and virtualization layer. This will allow us to decouple the Development lifecycle from critical GR/IFS Test/Prod environments and solve the "Initial Load" performance bottlenecks without refactoring our core Azure Serverless logic.

# 2. Current Landscape & Challenges

## 2.1 The Systems Constraints

- Source A: IFS (Core ERP): Contains master data, procurement, and project financials.

- Source B: GR (Group Reporting/Receipts): Handles consolidation and reporting logic.

- Middleware: Azure Logic Apps & Functions (Transformation).

- State Store: Azure Cosmos DB (Hot Store).

## 2.2 The "Dev Gap" Problem

- Constraint: IFS and GR only provide Test and Prod environments. There is no dedicated Dev environment.

- Risk: Developers building new Logic Apps must query the live IFS Test environment. This creates resource contention, risking outages for the QA teams testing critical releases.

## 2.3 The "Initial Load" Performance Bottleneck

- Issue: Loading 10+ years of history from IFS or GR triggers massive CPU spikes ("loads like crazy") on the legacy servers.

- Cost: Processing millions of historical rows through Cosmos DB generates high Request Unit (RU) costs for data that is rarely updated.

## 2.4 Multi-Track Complexity

- Complexity: Finance requires parallel tracks (e.g., Local GAAP vs. IFRS) derived from the same IFS data.

- Latency: Currently, modeling these tracks requires complex JSON queries in Cosmos DB, leading to slow reporting performance in Power BI.

# 3. The Solution Architecture: Fabric as the "Data OS"

We propose using Microsoft Fabric not to replace Azure Serverless, but to augment it using Mirroring and Shortcuts.

## 3.1 Solution: The "Cosmos Mirror" Pattern

Instead of Developers connecting directly to IFS, we will leverage Cosmos DB Mirroring in Fabric.

- Step 1: Logic Apps continue to sync IFS data to Cosmos DB (Test).

- Step 2: We enable Fabric Mirroring on the Cosmos DB container. Data replicates to OneLake in near real-time (Parquet format) without ETL.

- Step 3: The Fix: Developers point their analytics models and debug queries to the Fabric Mirror, not the IFS Source or the transactional Cosmos DB.

## 3.2 Solution: Handling "Initial Loads" via Shortcuts

To stop "loading like crazy" from IFS:

- Strategy: We perform a "One-Time Dump" of historical IFS/GR data into Azure Data Lake Storage (ADLS) (Cold Tier).

- The Fabric Move: We create a OneLake Shortcut to this folder.

- Benefit: Power BI and Analytics tools read the history from the static files. Logic Apps are reserved only for processing new, real-time events (Deltas). This reduces the load on IFS by ~90%.

## 3.3 Solution: Multi-Track Reporting (Direct Lake)

To handle the Local vs. IFRS tracks:

- Transformation: We use Fabric Notebooks to define two SQL Views over the mirrored data: View_IFS_Local and View_IFS_Group.

- Consumption: Power BI uses Direct Lake mode to read these views instantly.

- Value: This eliminates the need for complex Cosmos DB indexing and provides Finance with SQL-like access to NoSQL data.

## 4. Proposed Implementation Roadmap

### Phase 1: The "Passive" Observer (Weeks 1-4)

- Goal: Enable analytics without touching IFS integration code.

- Actions:

- Provision Fabric Capacity.

- Enable Mirroring on the existing Cosmos DB Test container.

- Create Power BI dashboards pointing to the Mirror.

- Outcome: Instant visibility into IFS/GR data flow latency and quality.

### Phase 2: The "Dev Isolation" (Weeks 5-8)

- Goal: Protect the Source systems Test Environments.

- Actions:

- Extract a static "Golden Dataset" from Source systems Test.

- Store it in a Fabric Lakehouse ("Snapshot").

- Repoint Development Logic Apps to trigger off this Snapshot instead of live Source systems polling.

- Outcome: Developers can iterate safely; Source systems Test performance stabilizes.

### Phase 3: Optimizing ie. GR & IFS Integration (Month 3+)

- Goal: Reduce Azure Spend.

- Actions:

- Offload bulk "Group Reporting" aggregations from Azure Functions to Fabric Spark Jobs (cheaper for batch processing).

- Implement Data Activator in Fabric to alert on specific IFS data anomalies (e.g., "PO missing in GR").

## 5. Business Value Summary

| Feature | Value to NCC/Epical |
| --- | --- |
| Safety | Zero Impact on IFS: Developers work on mirrored/snapshot data, never touching the ERP directly. |
| Speed | Instant Reporting: "Direct Lake" mode removes the lag between IFS transaction and Power BI visualization. |
| Cost | Lower Cosmos Bills: We stop paying high RUs for storing cold historical data; it moves to cheap OneLake storage. |
| Simplicity | Unified Tracks: Local and Group reporting logic is centralized in one Semantic Model, reducing reconciliation errors. |

Recommendation: Proceed with Phase 1 (Mirroring PoC) immediately. This requires no code changes to the current Logic Apps/IFS setup and validates the value proposition with minimal risk.