## Slide 1: Standardising HRM Event Integrations on Logic Apps
Better Agility & Supportability
09/2025

## Slide 2: Agenda
Current state & challenges
Why standardize on LogicApps
Migration plan & ask

## Slide 3: Current State & Challenges
NCIP HRM Events Today
  Mixed tech stack:
    Logic Apps (BrApproval, EmploymentTerminated, Employee2409WithBankAccount)
    Azure Functions (Employee2409CE, EmployeeHired, EmployeeRehired)
Challenges with Functions
  Schema mapping in code → slow changes.
  Limited visibility & troubleshooting (App Insights heavy).
  Retry/DLQ handling requires custom config.
  Higher dependency on developers, less accessible for architects, testers.

## Slide 4: Benefits
  Liquid templates for mappings → faster & transparent schema changes.
  Visual run history & resubmit → shorter Mean Time To Repair (MTTR).
  Built-in retry policies & DLQ.
  Seamless CosmosDB enrichment via DataFoundation APIs.
  Align with common NCIP blueprint (Receive → Transform → Send).
  Easier Dev + Architect/Tester collaboration.
Logic Apps
Notes: Agenda slide

## Slide 5: Migration Plan & Ask
Scope
  Migrate HRM Function events → Logic Apps:
    Employee2409CE, EmployeeHired, EmployeeRehired.
Plan
  Build the basic workflow steps: receive, transform, and send the data
  Implement Liquid mapping & CosmosDB enrichment calls.
  Run both Function and Logic App in parallel and check that their outputs match before switching over.
  Cutover & retire Functions.
Ask
  Approve standardisation on Logic Apps for HRM events.
  Allocate 2 sprints for migration.
  Functions kept only for heavy compute cases (which is not the case yet for HRM events)