# Transition from Employee2409CurrentlyEffective to Employee2409 Event

Contents

Transition from Employee2409CurrentlyEffective to Employee2409 Event	1

1. Background and Objective	1

2. Current Enrichment Overview	1

2.1 Enriched Entities and Their Source References	1

3. Current Implementation vs. Design Configuration	2

3.1. HRM Objects and Enrichments	2

3.2. Observations and Comments	3

5. Target Enrichment Model (Post-Migration)	3

6. External Calls to HRM API	3

6.1. Transform Workflow:	3

6.2. Send Workflow:	3

7. Change Date Mapping Logic	4

7.1 Steps	4

8. Feasibility and Complexity Assessment	5

9. Work Estimation – Adapter Team	6

9.1. Integration Team Effort	6

9.2. Adapter Team (HRM Adapter v2) – High-Level Estimation	7

## 1. Background and Objective

This initiative is part of Track C, focusing on the optimization of the current HRM integration solution through the adoption of a full adapter model and the transition from the Employee2409CurrentlyEffective event to the complete Employee2409 event.

## 2. Current Enrichment Overview

### 2.1 Enriched Entities and Their Source References

| Enriched Entity | Reference / Source | Type |
| --- | --- | --- |
| PhysicalPerson2409 | Event.Employee2409.PhysicalPerson2409.Id | GlobalID |
| Compensation | Event.Employee2409.Employment2409[0].Compensation[0].Id | GlobalID |
| Employee2409 | Event.Employee2409.Id | Foreign Key |
| Position2411 | Event.JobAssignment.Position2411.Id | GlobalID |
| Employee2409WithBankAccount | Event.Employee2409.PhysicalPerson2409.Id | Foreign Key |
| Identity2409 | Event.PhysicalPerson2409.Identity2409.Id | GlobalID |
| FinancialOrganizationUnit | financialOrgUnit.FinancialOrganizationUnit.Id | GlobalID |
| FinancialActivity | financialActivity.FinancialActivity.Id | GlobalID |
| OrganizationalUnit2409 | Event.JobAssignment[0].Position2411.PositionEffective[0].OrganizationalUnit2409.ID | GlobalID |

## 3. Current Implementation vs. Design Configuration

### 3.1. HRM Objects and Enrichments

| Context | Employment Composition | Person Composition | Extensions |
| --- | --- | --- | --- |
| In Code | Employee2409, Compensation, Position2411, PhysicalPerson2409, FinancialActivity, FinancialOrganizationUnit, OrganizationalUnit2409 | PhysicalPerson2409, Identity2409, Employee2409WithBankAccount | None |
| In Design | Employee2409, Compensation, FinancialActivity, FinancialOrganizationUnit, OrganizationalUnit2409 | PhysicalPerson2409, Identity2409, Employee2409WithBankAccount | None |

### 3.2. Observations and Comments

- The system currently enriches from Position2411, although all required fields can now be directly mapped from the Employee2409CE event

- This enrichment can be deprecated to streamline processing.

- We are still enriching from PhysicalPerson2409, but this enrichment is not actively used.

- Can be reviewed for removal during cleanup.

## 5. Target Enrichment Model (Post-Migration)

Employee2409 Enrichment Definition

| Context | Composition |
| --- | --- |
| Employment | Employee2409, Compensation, OrganizationalUnit2409 |
| Person | PhysicalPerson2409, Identity2409, Employee2409WithBankAccount |

## 6. External Calls to HRM API

### 6.1. Transform Workflow:

• Employment API (GET): Reads current employments from HRM (/persons/{personId}/employments) to determine whether employment data or salary-related values have changed and to help decide the correct ChangeDate.

• Extensions API (GET): Reads current extensions (/employments/{employmentKey}/extensions) to compare car benefit and rotation values and decide if ChangeDate should map from compensation or employment.

### 6.2. Send Workflow:

• Person API (PUT/POST): Updates or creates the person at /persons/{personId}.

• Employment API (POST): For each employment, creates or upserts /persons/{personId}/employments/{companyId}{personId} with the changeDate header.

• Extensions API (POST): For each employment, posts to /employments/{employmentKey}/extensions with the extensions payload and changeDate header.

• Users API (POST, if present): Updates /users/{personId} with the enriched HRM user.

## 7. Change Date Mapping Logic

The ChangeDate logic ensures the correct synchronization of employment and compensation updates between the HRM system and the transformed event data.

### 7.1 Steps

- Retrieve Employments
From HRM using the PersonId from the current event.

- Identify Target Employment
Match the HRM employment having the same StartDate as the transformed employment.

- Determine Effective Dates

  - latest EmploymentEffective.EffectiveDate from the event.

  - latest CompensationComponent.EffectiveDate from the compensation event.

- Default Rule
→ ChangeDate = latest EmploymentEffective.EffectiveDate.

- Compare Salary Fields (treat null as 0):

  - FullTimeSalary

  - HourSalary

  - SalaryForm
If any difference between HRM and transformed data →
→ CompensationChangeDate = latest CompensationComponent.EffectiveDate.

- Check HRM Extensions
Retrieve /employments/{EmploymentKey}/extensions.
If both HRM and transformed extensions exist and the field RattTillFormansbilString differs →
→ CompensationChangeDate = latest CompensationComponent.EffectiveDate.

- Apply Update Logic

  - If no compensation change detected →
Update HRM Employment using ChangeDate = EmploymentEffective.EffectiveDate.

  - If compensation change detected (steps 5 or 6) →
Update HRM Employment using ChangeDate = CompensationChangeDate.

## 8. Feasibility and Complexity Assessment

This transition is technically feasible but involves medium-to-high complexity due to the dependencies across HRM APIs, ChangeDate logic, and event orchestration.

- Feasibility: High, the full Employee2409 event already provides most of the data needed, eliminating redundant enrichments.

- Complexity drivers:

  - Multiple interdependent HRM APIs (Person, Employment, Extensions, Users).

  - Refactoring of ChangeDate computation logic currently in Azure Functions.

  - Need to decouple orchestration from ramp logic and relocate it into the adapter.

  - Potential regression risks during SIT and end-to-end validation phases due to historical data variations.

- Mitigation:

  - Early prototyping of adapter logic.

  - Comprehensive test coverage on HRM API calls.

  - Use of Logic Apps to replace code-based orchestrations, improving visibility and traceability.

Summary:
The migration is feasible and aligns with architectural best practices.
Expected effort is significant but manageable if planned in coordinated phases starting with adapter creation, followed by logic refactoring and validation and then SIT and E2E testing.

## 9. Work Estimation – Adapter Team

### 9.1. Integration Team Effort

With the adoption of the full Employee2409 event, the Integration layer will no longer need to process multiple ABEs such as, EmployeeHired, and EmployeeRehired.
The new approach leverages the full event, which already contains all necessary data for HRM, therefore reducing event handling complexity and minimizing the number of workflows required on the Integration side.

Most of the orchestration, enrichment, and comparison logic will be centralized in the HRM Adapter (v2), leaving the Integration layer focused on transport, routing, and monitoring.

| Area | Description | Indicative Effort | Comments |
| --- | --- | --- | --- |
| 1. Event Rationalization | Decommission ABE-based event listeners (Employee2409CE, EmployeeHired, EmployeeRehired) and reconfigure routing for the full Employee2409 event. | 2-4 days | Simplifies event catalog and reduces maintenance overhead. |
| 2. Logic App Enablement | Create or adjust a minimal set of Logic Apps to handle routing, enrichment, logging, and monitoring of the full event flow. | 2 days | Replaces the previous Azure Functions-based setup. |
| 3. Testing & Validation | Validate new integration flow end-to-end with HRM Adapter v2; verify event consistency and payload integrity. | 2 days | Requires close collaboration with Adapter team. |
| 4. Deployment & Cutover | Migrate integrations and disable obsolete ABE event listeners. | 1 day | Planned go-live in coordination with HRM teams. |

Total indicative effort for Integration Team: ~7-9 days

The Integration team’s scope will narrow but become cleaner and more maintainable, relying on the adapter to handle business logic and orchestration.

The estimation represents effort in Design, Development and Testing.

### 9.2. Adapter Team (HRM Adapter v2) – High-Level Estimation

The majority of the migration effort will fall under the Adapter team, which will extend the existing HRM Adapter (v1) to v2.
This version will absorb the orchestration and ChangeDate logic previously implemented on the NCIP functions for the HRM events.

| Task | Description | Indicative Effort | Complexity | Comments |
| --- | --- | --- | --- | --- |
| 1. Adapter Enhancements (v2 Foundation) | Extend the current HRM adapter to support the full Employee2409 event and manage orchestration logic centrally. | TBD | High | Core architectural change; replaces multiple event workflows. |
| 2. Centralized ChangeDate Logic | Implement refined logic for determining ChangeDate for Employment and Compensation directly within the adapter. | TBD | High | Requires full validation against historical HRM data. |
| 3. Workflow and API Orchestration | Consolidate HRM API sequences (GET/POST/PUT/PATCH) into a controlled adapter workflow. | TBD | High | Reduces duplication and improves consistency. |
| 4. Schema and Mapping Review | Align event-to-HRM mapping for Employee2409, ensuring full coverage of required fields. | TBD | Medium | Focus on completeness and alignment with HRM contracts. |
| 5. Testing and Quality Assurance | Conduct unit, integration, and regression testing on adapter workflows. | TBD | Medium | Shared responsibility with Integration QA. |
| 6. Deployment and Observability | Extend CI/CD pipelines and monitoring for HRM Adapter v2. | TBD | Low | Builds on existing DevOps processes. |
| 7. Validation and Support | Support end-to-end SIT and UAT phases in collaboration with Integration and HRM teams. | TBD | Medium | Focus on data consistency and ChangeDate correctness. |

The adapter team carries most of the implementation effort for this transition.

Integration will primarily ensure necessary enrichments, correct routing and event transport, with a reduced number of business events and minimal transformation logic.