# Architectural Assessment Report – NCC Core Integration Platform

Contents

1. Executive Summary	1

2. Security Assessment	2

3. Reliability and Performance	2

4. Observability	3

5. Governance and Process	3

6. Cost Optimization	3

7. Microsoft Well-Architected Framework Alignment	4

8. Recommendations	4

9. Conclusion	5

# 1. Executive Summary

This assessment provides a comprehensive architectural and operational review of the NCC Core Integration Platform (NCIP). The analysis is based on security, reliability, observability, governance, cost optimization, and Microsoft Well-Architected Framework (WAF) alignment documents. While the strategic direction toward an event-driven integration platform is correct, the current implementation exposes NCC to significant compliance, security, reliability, and operational risks.

Several findings are classified as critical and require immediate remediation before stable production handover or scaling. These include GDPR violations, unsupported infrastructure dependencies, lack of access governance, and weak operational visibility.

Azure Advisor Summary (February 2, 2026)

| Category | Count | % of Total | Severity Breakdown |
| --- | --- | --- | --- |
| Security | 5,820 | 70% | Mostly Medium impact |
| Reliability | 2,480 | 30% | Mix of High/Medium |
| Operational Excellence | 18 | <1% | Several High impact |
| Cost | 11 | <1% | All High impact |
| Performance | 8 | <1% | High impact |

# 2. Security Assessment

The security posture of the NCIP contains several high and critical risks. The most severe finding is active GDPR exposure caused by clear-text logging of sensitive HR and Finance data in Log Analytics and within Logic Apps run history.

Additional risks include uncontrolled standing access to production environments, reliance on secret-based authentication mechanisms, insecure documentation practices, and extensive identity sprawl across application registrations.

| Issue | Affected Resources | WAF Reference |
| --- | --- | --- |
| Storage accounts should prevent shared key access | Storage Accounts | SE:05 Identity |
| Storage accounts should use private link connections | Storage Accounts | SE:06 Network |
| Storage accounts should restrict network access (VNET rules) | Storage Accounts | SE:06 Network |
| Storage account public access should be disallowed | Storage Accounts | SE:06 Network |
| Key Vaults should use private link | Key Vaults | SE:06 Network |
| Cosmos DB should use AAD as only auth method | Cosmos DB | SE:05 Identity |
| Firewall should be enabled on Key Vault | Key Vaults | SE:06 Network |

# 3. Reliability and Performance

Initial data loads from source systems are currently executed via Logic Apps, resulting in thousands of individual runs per load operation.

Monitor integration uses For each loops in Logic Apps configured with Concurrency: Sequential to process invoices.

The current mix of "Consumption" resources implies "Cold Starts" and noisy neighbor issues.

Performance risks result from synchronous batch processing patterns and the use of Logic Apps for bulk data loads. These patterns are slow, costly, and lack self-healing, checkpointing, and reconciliation mechanisms.

| Issue | Affected Resources | Deadline | WAF Reference |
| --- | --- | --- | --- |
| Enable Soft Delete to protect blob data | Storage Accounts | - | RE:09 Backup |
| Enable zone redundancy (ZRS) for storage | Storage Accounts | - | RE:05 Redundancy |
| Migrate NSG Flow Logs to VNet Flow Logs | Flow Logs | 9/30/2027 | RE:04 Dependencies |
| Deploy Application Gateway across Availability Zones | App Gateway | - | RE:05 Redundancy |
| Use Service Bus premium tier for resilience | Service Bus | - | RE:05 Redundancy |

# 4. Observability

The current platform lacks end-to-end observability from a business transaction perspective. Troubleshooting requires manual correlation across multiple systems, significantly increasing mean time to resolution.

There is no standardized distributed tracing, business activity monitoring, or smart alerting in place.

# 5. Governance and Process

The delivery lifecycle suffers from documentation drift caused by duplicated, outdated and inconsistent specifications across architect, integration, and developer artifacts.

Fragmented and ungoverned integrations, combined with missing policy enforcement and lack of CI/CD gatekeeping, have led to operational complexity and cost inefficiency.

Critical Risk: Environment Isolation and Schema Integrity

The current architecture allows the Sparx Test environment to publish schemas directly to the primary schema repository. This shared write access introduces a significant risk to production stability by enabling environment bleed-through, where untested or breaking schema changes from test can overwrite production-approved definitions.

This creates a direct threat to platform reliability, change control, and downstream integrations.

# 6. Cost Optimization

Azure Advisor analysis identified more than €12,000 per year in immediate cost savings through reserved instances and savings plans. Additional savings are achievable through consolidation of integration ramps and improved logging strategies.

| Recommendation | Subscription | Annual Savings |
| --- | --- | --- |
| Cosmos DB reserved instances | SU036 (Dev) | €3,997 |
| Cosmos DB reserved instances | SU038 (Test) | €3,754 |
| Cosmos DB reserved instances | SU067 (Prod) | €2,115 |
| Compute savings plans | SU036 (Dev) | €483 |
| Compute savings plans | SU067 (Prod) | €448 |
| Compute savings plans | SU038 (Test) | €321 |
| App Service reserved instances | SU067 (Prod) | €788 |
| Total Identified Savings |  | €11,906/year |

# 7. Microsoft Well-Architected Framework Alignment

Findings were mapped across all five Microsoft Well-Architected Framework pillars. Significant gaps were identified in self-healing, access governance, cost modeling, automation, and performance efficiency.

Nine critical risks were identified across compliance, security, reliability, governance, cost, and performance domains. Several risks are classified as P0 and require immediate executive attention.

Risk-to-WAF Pillar Matrix

| Risk ID | Description | Security | Reliability | Cost Opt | Op Ex | Perf Eff |
| --- | --- | --- | --- | --- | --- | --- |
| R-001 | GDPR Violation (PII in logs) | PRIMARY |  |  | Secondary |  |
| R-002 | Uncontrolled Prod Access | PRIMARY |  |  | Secondary |  |
| R-004 | Ungoverned Sprawl |  |  | PRIMARY | Secondary |  |
| R-005 | Documentation Drift |  |  |  | PRIMARY |  |
| R-006 | Global ID SPOF |  | PRIMARY |  |  | Secondary |
| R-007 | IAM Limit Hit (4000) |  |  | Secondary | PRIMARY |  |
| R-008 | App Registration Sprawl | PRIMARY |  | Secondary |  |  |
| R-009 | Logic Apps Bulk Loads |  | Secondary | PRIMARY |  | PRIMAR |

# 8. Recommendations

Immediate actions include enabling secure inputs and outputs to ensure encryption of sensitive data, enforcing Privileged Identity Management with no standing production access, and explicitly preventing development teams from whitelisting or directly accessing production resources until encryption controls are fully in place.

Bulk data operations should be migrated from Logic Apps to a purpose-built data platform, using Microsoft Fabric, Azure Data Factory, or Databricks, depending on existing skills and operational maturity.

All service-to-service communication must enforce managed identity as the default authentication mechanism.

Medium-term actions include implementing distributed tracing, business activity monitoring, group-based RBAC, Azure Policy enforcement, and cost governance controls.

# 9. Conclusion

Without remediation, the NCIP exposes NCC to legal, security, and operational risk. With targeted modernization and governance improvements, the platform can evolve into a secure, reliable, and scalable enterprise integration backbone aligned with 2026 standards.